# Project Proposal – YouTube Data Analytics Pipeline

Team: Kevin Bell, Jake Child, Abel Mkina

Course: CS 6705 – Applied Cloud Computing

Instructor: Prof. Joshua Jensen Due Date: November 16, 2025

# 1.   Project Overview

Our project will build a cloud-based YouTube analytics pipeline that retrieves trending-video metadata and comment text through the YouTube Data API v3, processes it on AWS, and performs descriptive and predictive analytics.

The system will:

- Collect daily “most popular” videos by region (U.S., Canada, UK).

- Ingest comment data to determine sentiment (positive / neutral / negative).

- Produce dashboards showing trending categories, geographic patterns, and sentiment distributions.

- Use regression models to predict near-term view growth and engagement trends.

Deliverables will include a working AWS pipeline, visual analytics dashboards, and a final report describing architecture, data flows, and findings.

# 2.   Tools and Technologies

| Layer | Tools / Services |  | Purpose |
| --- | --- | --- | --- |
| Data Ingestion | YouTube Data API v3, Python (googleapiclien | t) | Retrieve metadata & comments |
| Processing & Storage | AWS Lambda, S3, Glue Crawler, Athena |  | ETL + SQL queries on S3 data |
| Analytics | Python (pandas, NumPy, TextBlob or VADER | ) | Sentiment & predictive analysis |
| Visualization | AWS QuickSight or Plotly Dash |  | Interactive charts / dashboards |
| Collaboration | GitHub, Discord, Zoom |  | Version control & communication |

# 3.   AWS Budget Estimate

| Service | Expected Usage | Estimated Monthly Cost (USD) |
| --- | --- | --- |
| AWS S3 (50 GB) | ≈ $1.25 | 1.25 |
| AWS Lambda | ≈ 1M requests | 0.40 |
| AWS Glue + Athena | Analysis queries | 5.00 |
| AWS QuickSight | Standard per-user | 9.00 |
| Total |  | ≈ $16 – $20 |

# 4.   Weekly Milestones

| Week | Milestone | Deliverables |
| --- | --- | --- |
| Nov 3–9 | Team formation & API tests | API key verified + sample JSON retrieved |
| Nov 10–16 | Project proposal submitted | This document |
| Nov 17–23 | AWS Lambda + S3 data pipeline | Ingestion scripts uploading daily data |
| Nov 24–30 | Data cleaning + sentiment model | CSV/Parquet datasets + sentiment scores |
| Dec 1–7 | Predictive analytics + visualizations | Regression charts + QuickSight dashboard |
| Dec 8–13 | Testing + Final Presentation Prep | Demo video & report submitted |

# 5.   Team Collaboration Plan

- Communication: Discord channel + weekly Zoom check-ins.

- Version Control: GitHub repo (“yt-analytics-pipeline”).

- Task Tracking: Kanban board (GitHub Projects).

- AWS Access: Shared IAM roles with least-privilege policies.

# 6.   Expected Outcomes

By the end of the semester, the project will deliver:

- A fully automated YouTube data pipeline running on AWS.

- Dashboards illustrating regional and category-based trending patterns.

- Sentiment and prediction reports demonstrating applied cloud analytics.